## Slide 1
May is Coming !!!
Feb 6th: Project approval (16 days from now) • Brainstorming, team formation, successful RFA
Feb 13th: Project proposal (+7 days) • Refinement of project idea, requirement specifications, schedule
Feb 27th: Design Document (+14 days) • Complete paper design of project, requirement & verification, parts list, cost
Apr 27th: Project demonstration (+60 days) • Implement design, order parts, mechanical design, PCB design, assemble, test, and document everything, demonstrate a fully functioning project

## Slide 2
May is Coming !!!
Your teammates and you
DDLs of 445

## Slide 3
May is Coming !!!
Horror story 1:
  Serious mistakes in PCB design. (Wrong advice, specs, etc)

## Slide 4
May is Coming !!!
Horror story 2:
  PCB got delayed due to custom clearance for ~2 weeks!

## Slide 5
May is Coming !!!
Horror story 3:
  Some parts got blown the hour before demo, no replacement!

## Slide 6
May is Coming !!!
How to survive?
  Plan ahead and start early! Note: early bird PCB
  Sequential vs Parallel. Work smartly!
    Hardware design | Software design Unit test with mock object | System test
    Proof-of-concept | Refined your work