## Slide 1: Eco Illini Supermileage
Week:
3/30/2020

## Slide 2: Registration and Administration
Shell 2020
  No update yet :(
SAE 2020
  Design Report Done
  We'll see what comes next
  Expect some Skype call discussion?

## Slide 3: ME 199 and Class Participation
In-class participation suspended
Meetings temporarily on hold
Course Evaluation: (How we will evaluate/give you a grade)
Participation on projects/planning through the rest of SP 2020
Completed CAD Assemblies of projects
  Email skamzol2@Illinois.edu for Solidworks
  If unable to run, see below
Team Wiki:
  Post project work, information/research, methods towards completing your project, and status of project  Why did you do what you did???
  List where future development could be made (if any)
Paper: Write conclusion of where project is left at, steps needed to finish it, and rough time needed to assemble/test
Attendance: Take “Quiz”; based on these PPT’s!

## Slide 4: Timeline
Goal for the week:
Define leadership for next year
Wiki: unleash for the masses
Begin Fall 2020 Timeline and critical events
Other Goals:
Have full assemblies with electronics by end of semester
Wiki: Project pages for new members, process diagrams for leads
Quad Day materials and posters: get ready now

## Slide 5: Mechanical

## Slide 6: Mechanical
Working on assemblies
Mechanical Subteam arraingement for next year
  Goal: Place specialists in charge of different critical subgroups
  Workflow plans managed between subsystem and specialist leads
  Keep members engaged and provide central contact/chain for development
Structure for 2020-2021
Mechanical Lead
  Engine Lead
  Brakes/Steering Lead
  Testing Lead

## Slide 7: Electrical

## Slide 8: Electrical
Shifting gears from electrical to gas for SAE
Battery manufactured
Steering wheel pcb design
Working on motor mounting issues
Moving back to shelved projects
Alex moves to joint-Eco lead developer
New Electrics subteam lead

## Slide 9: Body

## Slide 10: Body Projects
Front truss layup done
Aircore ready for VARTM
1-1.5 weeks away from rolling car pending ESPL opening
Leadership maintains current structure

## Slide 11: Aero

## Slide 12: Aero Projects
Get Ansys license
Working on Ansys simulations from home, results will be shared!

## Slide 13: Manufacturing

## Slide 14: Progress
Waterjet – 100% (??)
Machining: ~85% complete
Welding: ~50% complete
Highlights
  Rolling car ready

## Slide 15: Manufacturing

## Slide 17: Administrative - Robert Mauge
Next year plan
  Finish current EV2
  Finalize EV3 design
  Start manufacturing EV3
In tandem
  Prepare for entering ESPL
  Training on all aspects of team

## Slide 18: Mechanical Team - Robert Mauge
Next year plan
  Drive car as much as possible
  Tests performed while driving
    Stress testing of mechanical components
    Overall efficiency
    Acceleration under various conditions
    Effect suspension has on efficiency and performance
  Reuse current suspension
  Redesign steering

## Slide 19: Electronics Team - Moving the Car
Redesigning the motor controller- Reduced cost by $40
  Continuing redesign
    Using STM32’s built in ADCs
      H7 series has built in oversampling
      Replaces most expensive part
  Removed overkill linreg
    Replacement is cheaper and easier to solder
Electronics meetings will be crash courses on critical topics for the team not taught in class
  Zoom meetings that are recorded
    Format: Premade slide decks
  Covers concepts and math used in designing
  Topics: Motor control, Li-Ion batteries, STM32 coding (2 lectures each)

## Slide 20: Composites Team - Richard Mauge
Next year plan
  Remake rear hood, front hood, rear license plate holder
  Finalize design for EV3
    Start machining exterior molds
    Finish interior design with upholstery, climate controls
  New steering wheel
  Carbon fiber chair
  Research into proper door latching, hinges, remote controlled door lock, etc.

## Slide 21: Composites/Mechanical Team
Documentation being made for all knowledge
  On Google Drive, sorted by purpose (i.e. design, manufacturing, safety, technical, etc.)
  Every documentation follows a strict outline, formatted to look professional
  Links and pictures added to identify the tool/chemical being used, its SDS/TDS, etc.